CASE STUDY

AI Customer Support Agent

Implementation

EXECUTIVE SUMMARY

Manual, fragmented support operations limited scalability and drove burnout.

Adya AI Customer Support Agent automated 68% of conversations through knowledge-driven, omnichannel AI with intelligent escalation.

Result: 82% faster responses, 55% faster resolution, and scalable 24/7 support without additional headcount.

# 1. Problem Statement

## Industry / Customer Context

Mid-sized digital-first businesses managing high inbound customer queries across chat, email, WhatsApp, and voice. Support teams handling 8,000–15,000 monthly conversations with growing omnichannel complexity.

## Core Problem Identified

Customer support operations were heavily manual, reactive, and fragmented across tools. High ticket volumes caused delayed responses, inconsistent communication, and operational strain.

## Supporting Data Points (Baseline Metrics)

| Metric | Baseline |
| --- | --- |
| Average First Response Time | 18–24 hours (email) |
| Average Resolution Time | 36–72 hours |
| Automation Rate | <10% (basic FAQ bots only) |
| Escalation Rate | 65% of total tickets routed to humans |
| Agent Utilization | Over 85% capacity consistently |
| Customer Satisfaction (CSAT) | 72–78% |
| After-hours coverage | Limited or none |

## Why It Mattered

- Operational scalability was capped by headcount

- Rising support volumes increased backlog risk

- Inconsistent responses affected brand perception

- Leadership lacked real-time visibility into performance

- High dependency on human agents created cost pressure

Support was no longer just a function — it was a growth bottleneck.

# 2. Impact of the Problem

(Functional, Emotional & Social Pain)

## Operational Pain

- Repetitive queries consuming 60–70% of agent time

- Manual triaging and routing delays

- Fragmented systems across channels

- No centralized analytics view

- Rework due to inconsistent knowledge usage

## Emotional Impact

- Leadership operating in constant firefighting mode

- Support managers lacked performance predictability

- Agents experiencing burnout from repetitive workloads

## Social / Organizational Consequences

- Cross-team friction between Support and Operations

- Escalation overload to senior agents

- Delayed responses leading to public complaints

## Cost of Inaction

If unchanged:

- 25–35% projected increase in ticket volume annually

- Hiring requirement of 3–5 additional agents within 12 months

- Escalating operational expenditure

- Gradual decline in CSAT below 70%

# 3. Solution Provided

(Pain Relievers & Gain Creators)

## Solution Overview

Adya AI Customer Support Agent — a fully autonomous, omnichannel conversational AI platform designed to automate end-to-end customer support resolution with intelligent escalation.

## Key Features Implemented

Knowledge-Driven Responses

→ Pain Relieved:

- Ingested help docs, FAQs, and website content

- Automated semantic search with vector embeddings

- Eliminated manual script-based bot limitations

Omnichannel Deployment

→ Gain Created:

- Unified Chat, Email, WhatsApp, and Voice integration

- Consistent brand-aligned responses across all channels

Autonomous Resolution Engine

→ Efficiency Impact:

- Intent detection and context-aware response generation

- Automated workflow execution (refund logic, eligibility checks)

- Reduced dependency on human intervention

Intelligent Escalation System

→ Risk Mitigation:

- Confidence-based routing

- Frustration detection triggers

- Smart department-level assignment

Unified Inbox + Analytics Dashboard

→ Strategic Visibility:

- Real-time performance metrics

- AI vs Human resolution tracking

- Escalation analytics

## Implementation Approach

Timeline:

- Week 1: Knowledge ingestion & system configuration

- Week 2: Channel integrations & workflow setup

- Week 3: Personality configuration & testing (Playground)

- Week 4: Go-live with phased rollout

Integration Complexity: API-based integrations, No-code workflow builder, Minimal IT dependency

Change Management Strategy:

- Parallel AI + Human monitoring during rollout

- Knowledge base optimization sprints

- Escalation rule refinement post-launch

## Technical Capabilities & Architecture

Layered AI Architecture

User Channels

↓

Channel Integration Layer

↓

Conversation Engine

↓

Knowledge Retrieval (RAG + Vector DB)

↓

Personality & Tone Layer

↓

Workflow Automation Engine

↓

Resolution Engine

↓

Human Escalation Layer

↓

Analytics & Inbox

Key Technical Components

- Retrieval-Augmented Generation (RAG)

- Vector Embedding Storage

- Intent Detection Engine

- Configurable Personality Layer

- Real-time Analytics Pipeline

- Automated Workflow Execution Logic

# 4. Outcome (Quantified Results)

## Measurable Results (Within 90 Days)

| Metric | Result |
| --- | --- |
| Automation rate (AI-resolved queries) | 68% |
| First Response Time reduction | 82% (18–24 hrs → <2 mins) |
| Average Resolution Time reduction | 55% |
| Escalation rate | 65% → 28% |
| Support team workload reduction | 40% |
| After-hours coverage | 24/7 (no additional hiring) |

## Strategic Impact

- Support operations scaled without increasing headcount

- Improved SLA compliance

- Enabled predictable support capacity planning

- Improved brand consistency across all channels

- Created structured support data for product insights

## Human Impact

- Significant reduction in agent burnout

- Support teams shifted from repetitive queries to complex problem solving

- Improved collaboration via unified inbox

- Leadership gained real-time operational visibility

- Higher confidence in scaling customer experience